PROGRESS REPORT SOURCE PACK

On-Premises Dental Appointment Scheduler

Combined product, technical, data, validation, and measurement brief

Evidence cutoff: 26 August 2026

Document revision: Rules-first installation and optional local-AI deployment update

Current stage: Production candidate; suitable for controlled staging

Intended use: Drafting weekly, milestone, internship, or stakeholder progress reports

Information posture: Organization-neutral; synthetic validation evidence; no patient data or credentials

How to use this pack: Use the report-ready statements and verified evidence as source material. Replace bracketed fields in the final template with the current reporting period, owner, decisions, and newly measured results. Reverify time-sensitive runtime and production-readiness claims before publishing.

# Report-Ready Executive Summary

The project has delivered a runnable, fully on-premises dental scheduling application that searches a rolling 365-day horizon and returns ranked doctor-and-timeslot options for human confirmation. Deterministic intake rules and scheduling logic operate out of the box with no language model. An optional, separately installed local-AI pack may propose allowlisted context tags, but hard constraints, ranking policy, database transactions, and explicit user action remain authoritative. Confirmed appointments are locked and cannot be moved without an exact, short-lived, single-use authorization.

The current production-candidate build covers phased multi-room scheduling, workforce and equipment capacity, emergency blocks, waitlist recovery, walk-ins, linked follow-up visits, daily operations, annual calendar views, local analytics, role-based access, append-only audit evidence, and optional de-identified duration calibration. Historical performance data is not required; validated reference defaults make the product operational from first use, while later observations may propose prospective policy refinements after an evidence threshold and human approval.

Automated unit, contract, database, clean-install, installer-profile, simulation, and live HTTPS workflows have passed with synthetic data. The software is ready for controlled staging, but real-patient production use still requires practice-specific clinical configuration, target-host performance and browser acceptance, production TLS and encryption, backup restoration evidence, security and access governance, optional-model validation when that profile is selected, and the deploying practice's HIPAA risk-management program.

# 1. Progress at a Glance

| Area | Current position | Status |
| --- | --- | --- |
| Product | End-to-end scheduling and operational workflows are implemented across the rolling annual horizon. | Implemented |
| Optimization | Deterministic phased resource feasibility, ranking, explanations, and transaction-time rechecks are implemented. | Verified |
| Intake assistance | Deterministic rules are the default. An optional on-premises model can add allowlisted tags under staff review. | Core verified; optional model gate remains |
| Data | Reference defaults support zero-data startup; operational evidence may refine future duration policy without retraining the model. | Verified |
| Security/offline | Unique accounts, roles, TLS, local-only services, append-only audit, container hardening, and no-runtime-download behavior exist. | Implemented; deployment controls remain |
| Deployment | Rules-only and optional-AI profiles, first-run-safe setup, artifact/architecture checks, controlled lifecycle, and desktop launchers are available. | Both profiles verified locally |
| Production acceptance | Practice, infrastructure, organizational, browser, accessibility, recovery, and pilot evidence remain required. | Pending deployment approval |

# 2. Product Objective and Boundaries

## 2.1 Objective

Given patient identity and a clinician-approved procedure, return feasible combinations of doctor, supporting providers, room, equipment, and timeslot. The basic workflow assumes the patient can accept any opening in the rolling year; staff records context, complexity, preferences, or a custom date and time window only when they apply. Staff reviews and confirms one option. Each new request is evaluated against the latest calendar without rebuilding the full year.

## 2.2 Non-Negotiable Boundaries

The product recommends and manages appointments; it does not diagnose, prescribe, choose treatment, or replace clinical triage.

Deterministic intake rules are always available. If enabled, the optional local model structures intake only and cannot book, cancel, reschedule, change duration policy, or weaken a hard constraint.

Confirmed appointments remain fixed unless an authorized user approves one exact replacement through the protected transaction.

Runtime internet access, cloud inference, telemetry, remote assets, automatic downloads, and external PHI transmission are prohibited.

Software safeguards support a HIPAA compliance program but do not independently establish organizational compliance.

# 3. How the Product Works

## 3.1 Decision Ownership

| Layer | Role | Authority boundary |
| --- | --- | --- |
| User interface | Collect request data, display options, and request confirmation | Cannot bypass server validation |
| Deterministic intake rules | Normalize supported scheduling context without a model | No diagnosis, feasibility, or booking authority |
| Optional local intake model | Propose allowlisted condition tags and confidence when enabled | No diagnosis, feasibility, or booking authority |
| Deterministic policy | Validate tags and assign approved scheduling priority | Uses approved rules only |
| Optimizer | Generate and rank candidates satisfying every hard constraint | Cannot move locked bookings or write appointments |
| PostgreSQL transaction | Recheck live state and enforce final resource, lock, capacity, and audit invariants | Authoritative commit or safe rejection |
| Authorized staff | Confirm or explicitly authorize an exact reschedule | Final human action is required |

## 3.2 End-to-End Flow

- Capture. Staff enters or selects the patient and provides the clinician-approved procedure. The default searches any opening in the rolling year. Staff adds condition context, complexity, preferences, or a custom date and daily-time window only when they apply.

- Normalize. Deterministic local rules produce validated scheduling context. If the optional local-AI profile is enabled, its allowlisted tags and confidence are advisory and staff reviews when required.

- Snapshot. The service loads current policy, qualifications, shifts, leave, closures, rooms, equipment, protected capacity, and locked bookings.

- Optimize. The deterministic engine rejects candidates that violate hard constraints and ranks the feasible remainder.

- Explain. The UI displays doctor, start/end time, room, phase/resource plan, rank factors, and important policy notes.

- Confirm. The database rechecks current state and atomically writes the appointment, reservations, status history, and audit evidence.

- Operate. Staff records check-in, seating, completion, cancellation, no-show, walk-in, waitlist, and follow-up activity through supported workflows.

# 4. Delivered Capability by Workstream

| Workstream | Delivered capability | Progress evidence |
| --- | --- | --- |
| Core scheduling | Rolling-year search, incremental patients, standard/complex duration, patient windows, provider preference, ranked options | Live workflow and annual simulation passed |
| Clinical resources | Ordered dentist/hygienist/assistant/room phases, qualifications, leave, rota/cover, closures, buffers, supervision limits | Optimizer and database invariants passed |
| Rooms/equipment | Room eligibility, turnover, equipment quantity and numbered-unit reservations | Conflict and capacity tests passed |
| Locked appointments | Protected preview, exact replacement, reason, acknowledgement, two-minute permission, single-use commit | Unauthorized and concurrent-change cases rejected |
| Operational flow | Today board, walk-ins, check-in, seating, completion, cancellation, no-show, capacity release | Authenticated end-to-end workflow passed |
| Recovery/follow-up | ASAP waitlist, contact outcomes, incentives, cancellation matching, linked lab-return windows | Workflow tests and defect regression passed |
| Administration | Unique users/roles, providers, rooms, equipment, shifts, leave, procedure phases, preferences, targets, closures | Configuration and authorization tests passed |
| Analytics | Utilization, attendance, wait, booking lead time, production, provider workload/revenue per booked hour | Local analytics workflow passed |
| Calibration | Zero-data defaults, native de-identified observations, optional restricted import, thresholded median/p90 proposal, approval/audit | Clean-install and threshold workflows passed |
| Offline lifecycle | Rules-only core; optional AI pack; first-run setup; manifest/architecture checks; safe lifecycle, migrations, and launchers | Both profiles, lifecycle, launcher, and health checks passed |

# 5. Data Use and Refinement

## 5.1 Required Versus Optional Data

| Data group | Use | Required? | Protection |
| --- | --- | --- | --- |
| Validated practice configuration | Defines procedures, capacity, resources, and hard constraints | Reference defaults exist; practice validation is required before real-patient use | Versioned, approved, auditable |
| Current request | Constrains the individual search | Yes for the workflow | Minimum necessary scheduling context |
| Current calendar/resources | Prevents conflicts and protects existing commitments | Maintained by normal use | Confirmed visits remain locked |
| Local intake text | Rules may normalize it; an enabled local model may add allowlisted tags | Optional when structured fields are used | Local only; no raw-text logging or training |
| Operational lifecycle | Supports workflow state, audit, and descriptive analytics | Accumulates during use | Local access controls and approved retention |
| Historical duration evidence | May refine future standard/complex duration proposals | No | De-identified; no patient identifier or appointment link |

## 5.2 Optional Duration Refinement

- Start. Use versioned standard and complex reference durations immediately; historical data is not a startup dependency.

- Observe. Eligible completed visits may create procedure/provider/date/scheduled/actual/outcome timing evidence without patient identifiers or appointment links.

- Import. An approved local CSV may add the same restricted fields; direct identifiers, uncontrolled text, and unexpected columns are rejected.

- Threshold. Keep active defaults unchanged until at least 20 eligible observations by default.

- Propose. Use deterministic median duration for standard and 90th percentile for complex, rounded to five minutes.

- Approve. Stage the proposal with sample evidence; an administrator or clinician records a reason and explicitly approves or rejects it.

- Apply. Create a prospective policy version. Existing confirmed appointments never change through calibration.

Important distinction: Practice data does not train or fine-tune the optional pretrained intake model. Current refinement is deterministic duration-policy calibration. The core product does not require a model or historical data. Any future model-training project requires separate authorization, data governance, privacy review, validation, artifact provenance, and release acceptance.

# 6. Verification Evidence

The following evidence was verified with synthetic data in the local on-premises acceptance environment. It demonstrates software behavior, not clinical configuration approval or HIPAA certification.

| Verification area | Latest result | What it demonstrates |
| --- | --- | --- |
| Backend, lifecycle, and intake tests | 20 passed | Authentication, workflows, configuration, calibration, installer behavior, and intake regressions |
| Optimizer unit tests | 11 passed | Locked visits, phases, qualifications, emergency reserve, supervision, equipment, ranking, horizon, and timezone |
| Frontend contract tests | 5 passed | Required DOM surfaces, navigation mapping, offline asset posture, and default-first calibration copy |
| Installer profile audits | Rules-only and local-AI profiles passed | Default installation has no Ollama dependency; optional artifacts are validated when selected |
| Offline rebuild and lifecycle | Build, start, and health checks passed | The packaged stack can be rebuilt and operated without runtime internet access |
| Desktop launcher | Installed and local signature verified | Health-aware launch avoids unnecessary restarts and opens the local application |
| Clean installation | Passed with zero duration observations | Reference defaults can search and book without historical data |
| Database migrations | 0001-0012 applied | Clean and upgraded schema compatibility, including unlinking native calibration from appointments |
| Database invariants | Passed; zero invariant failures | Unauthorized moves, overlaps, capacity violations, invalid equipment, and audit mutation are rejected |
| Annual baseline simulation | 200/200 feasible scheduled; 20/20 intentionally infeasible rejected; 90 locked preserved | 365-day incremental scheduling with zero unexpected failures |
| Practice-scale phased simulation | 400/400 feasible scheduled; 20/20 intentionally infeasible rejected; 60 locked preserved; 47 safe whole-visit overlaps | Multi-room phase scheduling with zero invariant failures |
| Live HTTPS workflow | Passed | Login, intake, recommendations, booking, rescheduling, operations, waitlist, walk-in, equipment, calibration, analytics, and audit |
| Runtime health at evidence cutoff | API and database healthy; offline mode | Local stack was operational when evidence was captured; recheck for each report |

## 6.1 Defects Found and Corrected

Corrected waitlist matching so the actual procedure record, not the waitlist identifier, drives qualification checks.

Added resource/day indexes to reduce repeated annual-horizon availability scans.

Added global and daily load factors to deterministic tie-breaking to improve doctor distribution.

Reworked reporting boundaries to use the configured practice timezone explicitly.

Strengthened phase and equipment mutation guards to require the exact consumed reschedule permission.

Preserved legacy completion compatibility while enforcing check-in-before-seat and timestamp order when those states are used.

Added transaction-serialized database enforcement for dentist supervision capacity.

Separated native calibration observations from appointment identity so refinement evidence cannot be linked back to a patient visit.

Preserved practice-edited or calibrated duration policy across normal restarts instead of overwriting it from seed data.

Reordered first-run setup so configuration and local TLS material are created before validation and startup checks.

Removed Ollama and model pulls from the default installation while retaining an explicit optional local-AI profile.

Added mutually exclusive installer flags, artifact identifiers, manifest validation, and container-image architecture checks.

Added health-aware macOS and Windows launcher installers with local logs and no duplicate stack restart when already healthy.

# 7. Success Metrics for Future Progress Reports

Metrics are measurement evidence, not prerequisites for startup. The deploying practice should approve exact formulas, exclusions, owners, baselines, target hardware, reporting cadence, and escalation rules. Do not report recommended targets as achieved results.

## 7.1 Non-Negotiable Guardrails

| Metric | Target | Reporting treatment |
| --- | --- | --- |
| Unauthorized confirmed-appointment moves | 0 | Immediate incident and release review |
| Patient, room, provider-phase, or equipment overlaps | 0 | Immediate incident and daily exception review |
| Bookings that bypass or weaken a hard constraint | 0 | Release blocker |
| Protected changes with complete append-only audit evidence | 100% | Daily exception review |
| Patient/condition data leaving the approved local boundary | 0 | Privacy/security incident |
| Patient identifiers or raw condition text in logs/calibration | 0 | Release scan and monthly review |
| Below-threshold or unapproved calibration application | 0 | Review every proposal and application |

## 7.2 Pilot and Service Metrics

| Metric | Recommended starting target | Status at evidence cutoff |
| --- | --- | --- |
| Top-five recommendation acceptance | >=70% after four representative weeks | Not yet measured in production |
| Median request-to-confirm handling time | <=2 minutes or >=25% better than approved baseline | Pilot baseline required |
| Waitlist recovery | >=20% improvement over baseline after eight weeks | Pilot baseline required |
| Service availability during approved clinic hours | >=99.5% monthly | Target-host monitoring required |
| Valid non-conflicting confirmation success | >=99.5% | Production measurement required |
| Recommendation / confirmation / annual-view latency | Local p95 <=5s / <=2s / <=2s | Target-hardware test required |
| Schema-valid model output / urgent sentinel recall | >=99% / 100% | Applies only when optional local AI is enabled; approved validation set required |
| Rules-profile normalization coverage / manual-review rate | Approve after representative staging baseline | Required for deployments without local AI |
| Valid de-identified duration observations | >=95% of eligible completions | Measure after controlled use |
| Prospective calibration error improvement | >=10% versus prior policy on later holdout | Requires approved proposal and holdout |
| Training / supported workflow usage / usability | 100% / >=95% eligible bookings / >=4.0 of 5 | Pilot and rollout measurement required |

# 8. Current Gaps and Production Gates

| Gate | What remains | Suggested owner | Progress-report status |
| --- | --- | --- | --- |
| Clinical configuration | Approve real procedures, phases, durations, qualifications, complexity, urgency, buffers, equipment, supervision, and follow-up rules | Clinical owner | Pending local approval |
| Operations configuration | Approve workforce, hours, shifts, coverage, rooms, emergency reserve, waitlist, targets, and rescheduling policy | Operations owner | Pending local approval |
| Infrastructure security | Production TLS, host egress denial, disk/database/backup encryption, key handling, patching, monitoring, and capacity | IT/security | Pending target-host acceptance |
| Identity governance | Rotate bootstrap access; approve role matrix, account lifecycle, periodic review, and enterprise MFA/directory approach | Security/privacy | Pending |
| Recovery | Define RPO/RTO and demonstrate encrypted backup restoration, reconciliation, downtime, and incident exercises | IT/continuity | Pending |
| Privacy/compliance | Complete risk analysis, policies, training, physical safeguards, retention, legal hold, patient rights, and periodic evaluation | Privacy/compliance | Pending organizational controls |
| Optional model acceptance | Only if local AI is selected: approve a de-identified validation set and measure schema validity, urgent sentinel recall, false escalation, latency, fallback, and drift | Clinical/AI owner | Conditional; pending if selected |
| UX/accessibility | Complete desktop/mobile browser, keyboard, zoom, assisted-technology, and practice-workstation acceptance | Product/QA | Pending |
| Performance/scale | Run approved p95 latency, concurrency, soak, storage-growth, and annual-view tests on deployment hardware | Engineering/IT | Pending |
| Release evidence | Accept the signed core bundle and manifest; if selected, separately accept the optional AI pack. Retain hashes, SBOM, licenses, vulnerability disposition, migration/rollback, support, and sign-off | Release owner | Pending bundle acceptance |

Production-readiness statement: The product is suitable for controlled staging. Passing automated tests does not authorize real-patient use, establish HIPAA compliance, or replace practice leadership sign-off.

# 9. Recommended Next-Period Priorities

- Configuration workshop. Validate all safety- and capacity-critical reference values with clinical and operations owners and record versioned approvals.

- Deployment acceptance. Select and record the rules-only or optional-AI profile, then run the compatibility audit, launcher, health check, no-egress test, production TLS review, encryption review, and resource checks on the target host.

- Recovery evidence. Perform an encrypted backup and timed restoration/reconciliation exercise against a controlled environment.

- Conditional model validation. If local AI is selected, build and approve a de-identified validation set covering routine, urgent, ambiguous, misspelled, negated, multilingual, low-confidence, and hostile inputs. Otherwise validate deterministic-rule coverage and manual-review routing.

- User acceptance. Complete realistic desktop/mobile scheduling, rescheduling, waitlist, walk-in, outcome, downtime, and accessibility walkthroughs.

- Pilot measurement. Approve KPI definitions and owners, establish the baseline during controlled use, and report guardrails separately from efficiency outcomes.

- Release governance. Finalize risk treatment, training, access review, incident response, retention, artifacts, SBOM, vulnerability disposition, support, and go-live sign-off.

# 10. Reusable Progress Report Template

Drafting rule: Replace every bracketed field. Use only evidence from the reporting period. Label proposed targets, unresolved assumptions, and unverified claims explicitly.

## 10.1 Report Metadata

| Field | Value to complete |
| --- | --- |
| Reporting period | [Start date - end date] |
| Prepared by | [Role or team; avoid unnecessary personal metadata] |
| Audience | [Stakeholders or review group] |
| Overall status | [On track / at risk / blocked] |
| Stage | [Development / controlled staging / pilot / production acceptance] |
| Decision or support needed | [Specific decision, owner, and needed-by date] |

## 10.2 Executive Summary

During [reporting period], the team [completed the most important outcome]. The product is currently [stage/status] because [evidence]. The main value delivered was [user or operational outcome]. Validation completed this period included [tests/simulations/workflows]. The most important remaining risk is [risk], owned by [owner], with the next action due [date].

## 10.3 Accomplishments and Evidence

| Workstream | Planned outcome | Completed this period | Evidence / result | Status |
| --- | --- | --- | --- | --- |
| [Workstream] | [Planned milestone] | [Concrete completed work] | [Test, demo, metric, artifact, or approval] | [Status] |
| [Workstream] | [Planned milestone] | [Concrete completed work] | [Test, demo, metric, artifact, or approval] | [Status] |
| [Workstream] | [Planned milestone] | [Concrete completed work] | [Test, demo, metric, artifact, or approval] | [Status] |

## 10.4 KPI Update

| Metric | Baseline | Current | Target | Trend | Interpretation / action |
| --- | --- | --- | --- | --- | --- |
| [Guardrail or KPI] | [Value/date] | [Value/date] | [Approved target] | [Up/down/stable] | [Why it changed and what happens next] |
| [Guardrail or KPI] | [Value/date] | [Value/date] | [Approved target] | [Up/down/stable] | [Why it changed and what happens next] |
| [Guardrail or KPI] | [Value/date] | [Value/date] | [Approved target] | [Up/down/stable] | [Why it changed and what happens next] |

## 10.5 Risks, Issues, and Decisions

| Item | Type | Impact | Owner | Next action / due date | Status |
| --- | --- | --- | --- | --- | --- |
| [Risk or issue] | [Risk/issue/decision] | [Schedule, safety, privacy, quality, or adoption] | [Owner] | [Action and date] | [Status] |
| [Risk or issue] | [Risk/issue/decision] | [Schedule, safety, privacy, quality, or adoption] | [Owner] | [Action and date] | [Status] |

## 10.6 Next Reporting Period

[Priority 1: measurable outcome, owner, and due date]

[Priority 2: measurable outcome, owner, and due date]

[Priority 3: measurable outcome, owner, and due date]

[Acceptance evidence expected by the next report]

[Decision, dependency, or support required]

# 11. Reporting Rules and Source Notes

Separate implemented capability, verified evidence, recommended target, and production-measured result. Do not present one as another.

Use synthetic or approved de-identified evidence. Do not paste patient records, raw prompts, credentials, private endpoints, internal network details, or database exports into a report.

Report safety and privacy guardrails before efficiency or utilization metrics. A guardrail breach cannot be offset by a positive KPI.

For calibration, report eligible sample count, data-quality exclusions, proposed values, reviewer, decision, prospective policy version, and later holdout performance.

Report the selected intake profile. Apply model-quality metrics only to optional-AI deployments; for rules-only deployments report rule coverage, unsupported-input routing, and manual-review rate.

For scheduling outcomes, segment by priority and procedure where volume permits; explain staffing, policy, demand, and capacity changes that affect comparability.

Reverify runtime health, test counts, open blockers, configuration approval, and deployment evidence at the end of every reporting period.

Treat this document as a source pack. The final progress report should be shorter and tailored to its audience and reporting period.

End of progress report source pack.

# September 2026 Simplification Update

The basic product flow now requires patient identity and procedure, assumes the patient can accept any feasible opening, and returns ranked options through a three-stage interface. Custom patient availability remains available as an explicit exception. Legacy API requests with complete date and time fields remain compatible.

Doctor procedure blocks now support exact weekly recurrence. Each occurrence is independently auditable, while creation is atomic across the requested series and rejects qualification, working-hours, leave, closure, horizon, appointment, or block conflicts. Existing confirmed appointments remain fixed.

The simulation basic schema is reduced to request_id, patient_ref, and procedure_code. Defaults fill standard complexity, routine priority, and rolling-year availability; the advanced schema remains accepted. The validation pass recorded 63 backend and contract tests, 15 optimizer tests, successful local offline image construction, and a successful live HTTPS workflow including the new any-opening request and three-column simulation. Production activation still requires target-host browser and accessibility acceptance plus a successful no-egress test after the authoritative firewall policy is applied.